Diabetes Research Hub

Weekly Platform Audit

August 23, 2026    ·    Automated weekly run    ·    Prior baseline: August 16, 2026

Scope: bottumj.github.io/diabetes-research-hub  ·  github.com/BottumJ/diabetes-research-hub  ·  local workspace

Executive summary

The pipeline got bigger and better; the site did not move. Fifty-one build steps ran clean, up from forty-three. The validated corpus grew from 260 papers to 315, and the WEAK share fell from 51.5% to 43.5% — the first real improvement in evidence quality this platform has recorded. Platform-wide unique PMIDs rose from 278 to 323.

None of that reached a reader. The public site still serves the 2026-04-19 build. It still headlines 767 clinical trials against the working copy’s 858. Unpushed commits went from 79 to 88. This is the fourth consecutive audit in which the single highest-value action — push — did not happen, and it is now the only thing standing between four months of accumulated work and its audience.

Two findings are new. Prediction_Ledger.html was rebuilt during this audit to diagnose why it has been zero bytes for weeks: build_prediction_ledger.py runs cleanly and emits 21,872 bytes in under a second. The file is empty because the builder was never registered in run_quality_improvements.py. Worse, because it sits outside the pipeline it also misses postprocess_dashboards.py — the rebuilt file has no navigation bar, no back-link, and one ARIA attribute against the 14–16 every other dashboard carries. It is now the sole stale entry in the docs/ mirror. Separately, three anchor tags across Health_Equity and Methodology link to a bare PubMed root with no identifier, a defect class not previously measured.

Trial data is now 37 days old, up from 30. The ClinicalTrials.gov daily pull has not run since 2026-07-17 and the gap widens each cycle unattended.

Pass / fail at a glance

Open items:   3 HIGH     ·     5 MEDIUM     ·     3 LOW

— Build integrity — PASS. 51 of 51 pipeline steps executed and completed; zero errors, zero tracebacks. Up 8 steps from last cycle.

— Navigation & back-links — PASS. 34 of 34 populated dashboards carry nav bar, back-link and ARIA. Prediction_Ledger, now populated, carries none of the three.

— Public deployment — FAIL. Live site four months stale; 88 unpushed commits; 2 landing-page 404s carried.

— Citations — PASS with exceptions. 323 unique PMIDs platform-wide, up 45. One phantom paper persists; 7 malformed and 3 empty hrefs across three files.

— Content freshness — MIXED. Trial count current at 858 locally; snapshots 37 days old; landing card copy still drifted.

— Accessibility — MIXED. ARIA universal on populated dashboards; body contrast passes AA at 5.75:1; --light still fails at 3.30:1.

— Collaboration infra — PASS. CONTRIBUTING.md, 4 issue templates, APA and BibTeX citation blocks. No CITATION.cff, no chooser config.

Confidence: [Certain] for every file-level and pipeline fact — sizes, PMID counts, nav/back-link/ARIA markup, contrast arithmetic, git state and the 51/51 build result were measured directly this run. [Certain] for live-site staleness; the page was fetched and its footer read. [Likely] that the two low-PMID dashboards understate their real evidence base, since supporting papers may be cited in the builder rather than the rendered page.

Comparison to the August 16 baseline

Four measures improved, three regressed, the rest held. The improvements came from the pipeline growing and running; the regressions came, as before, from not pushing it.

| Measure | Aug 16 baseline | Aug 23 this run | Direction |
| --- | --- | --- | --- |
| Pipeline steps run | 43 of 43, all pass | 51 of 51, all pass | improved |
| Dashboards w/ nav + back-link | 34 of 34 | 34 of 34 | held |
| Dashboards with ARIA markup | 34 of 34 | 34 of 34 | held |
| docs/ mirror vs working copy | 0 stale, 0 missing | 1 stale (Prediction_Ledger) | worse |
| Landing-page broken .html links | 0 | 0 | held |
| Landing-page broken .md links | 2 | 2 | unchanged |
| Unpushed commits | 79 | 88 | worse |
| Live site last updated | 2026-04-19 | 2026-04-19 (unchanged) | unchanged |
| Live vs local trial count | 767 vs 858 | 767 vs 858 | unchanged |
| Trial snapshot age | 30 days | 37 days | worse |
| Malformed PubMed hrefs | 7 (one file) | 7 (one file) | unchanged |
| Empty PubMed hrefs | not measured | 3 (two files) | new finding |
| Dashboards under 3 unique PMIDs | 2 | 2 | unchanged |
| Platform unique PMIDs | 278 | 323 | improved |
| Validated corpus papers | 260 | 315 | improved |
| WEAK share of corpus | 51.5% | 43.5% | improved |
| Working-copy size | 3.57 MB / 35 files | 3.55 MB / 35 files | flat |

Dashboard-by-dashboard status

All 35 working-copy dashboards, alphabetical. PMIDs = distinct PubMed identifiers referenced in the rendered page. Nav, Back and ARIA flag presence of the cross-dashboard bar, the hub back-link, and aria-*/role markup.

| Dashboard | KB | PMIDs | Nav | Back | ARIA | Issues found | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Acronym_Database | 94 | 0 | yes | yes | yes | 0 PMIDs (utility page) | LOW |
| CART_Access_Barriers | 85 | 13 | yes | yes | yes | none | — |
| Clinical_Trial_Dashboard | 475 | 4 | yes | yes | yes | none | — |
| Corpus_Analysis | 86 | 5 | yes | yes | yes | none | — |
| Drug_Repurposing_Islet | 60 | 9 | yes | yes | yes | 7 malformed PubMed hrefs | MEDIUM |
| Drug_Repurposing_Screen | 120 | 9 | yes | yes | yes | none | — |
| Equity_Map | 81 | 9 | yes | yes | yes | none | — |
| Extracted_Evidence | 101 | 52 | yes | yes | yes | none | — |
| GKA_LADA | 43 | 13 | yes | yes | yes | none | — |
| GKA_Landscape | 60 | 8 | yes | yes | yes | none | — |
| GKA_Pricing | 53 | 12 | yes | yes | yes | none | — |
| Gap_Deep_Dives | 218 | 20 | yes | yes | yes | none | — |
| Gap_Evidence | 188 | 75 | yes | yes | yes | none | — |
| Gap_Synthesis | 122 | 8 | yes | yes | yes | none | — |
| Generic_Drug_Catalog | 48 | 2 | yes | yes | yes | 2 unique PMIDs (below 3-source floor) | MEDIUM |
| Health_Equity | 76 | 10 | yes | yes | yes | 2 empty PubMed hrefs | MEDIUM |
| Immunomod_LADA | 52 | 10 | yes | yes | yes | none | — |
| Islet_Drug_Repurposing | 116 | 5 | yes | yes | yes | none | — |
| Islet_Transplant_Analysis | 74 | 4 | yes | yes | yes | 1 unlinked PMID (37359825) | LOW |
| Islet_Transplant_Equity | 44 | 5 | yes | yes | yes | none | — |
| LADA_Diagnostic_Model | 57 | 7 | yes | yes | yes | none | — |
| LADA_Natural_History | 60 | 7 | yes | yes | yes | none | — |
| LADA_Prevalence | 55 | 2 | yes | yes | yes | 2 unique PMIDs (below 3-source floor) | MEDIUM |
| Medical_Data_Dictionary | 358 | 90 | yes | yes | yes | none | — |
| Methodology | 65 | 0 | yes | yes | yes | 0 PMIDs (utility page); 1 empty PubMed href | LOW |
| Nutrition_Beta_Cells | 46 | 10 | yes | yes | yes | none | — |
| Nutrition_LADA | 55 | 14 | yes | yes | yes | none | — |
| PMID_Verification | 182 | 276 | yes | yes | yes | none | — |
| Paper_Library | 237 | 315 | yes | yes | yes | none | — |
| Prediction_Ledger | 21 | 0 | no | no | no | Outside pipeline; no nav, back-link or ARIA | HIGH |
| Research_Dashboard | 66 | 7 | yes | yes | yes | none | — |
| Research_Paths | 63 | 7 | yes | yes | yes | none | — |
| Statistical_Analysis | 38 | 6 | yes | yes | yes | none | — |
| Treg_Neuropathy | 68 | 7 | yes | yes | yes | none | — |
| Trial_Equity_Mapper | 73 | 8 | yes | yes | yes | none | — |

Totals:   35 dashboards (34 in-pipeline, 1 orphaned)   ·   3.55 MB working copy   ·   323 unique PMIDs   ·   nav / back-link / ARIA present on 34 of 34 in-pipeline

1 · Navigation & UX consistency

Held. All 34 in-pipeline dashboards carry an identical navigation bar with 33 cross-links, a hub back-link to index.html, and 14–16 ARIA attributes. postprocess_dashboards.py running as the penultimate build stage continues to hold this state without drift. No regression from August 16.

Prediction_Ledger.html is the exception, and the diagnosis changed this week. Previously it was reported as a zero-byte stub. This run, build_prediction_ledger.py was executed directly: it completes in under a second and writes 21,872 bytes of valid HTML. The file was empty solely because the builder is absent from run_quality_improvements.py. The rebuilt file confirms the second-order cost — it has no navigation bar, no back-link, and a single ARIA attribute, because postprocess_dashboards.py only walks files the pipeline produced. Registering the builder fixes the emptiness, the navigation, the ARIA, the docs/ sync and the landing-page omission in one change.

Landing page. All 34 dashboard links in docs/index.html resolve against docs/Dashboards/. Prediction_Ledger.html is the only dashboard file with no landing-page entry.

Two non-HTML links still do not resolve (HIGH, carried). docs/index.html advertises Analysis/Results/literature_gap_report.md and Analysis/Results/pubmed_recent_summary.md as “Available.” No Analysis directory is published under docs/. Both are 404 on the live site today — verified by fetching the page and reading the two card links. Carried unchanged from August 16.

2 · Research validity & citation completeness

323 unique PMIDs across the platform, up from 278. The citation validator scored 315 papers this run against 260 last week.

— Zero PMIDs (LOW, carried): Acronym_Database and Methodology. Both are utility pages — a glossary and a methods description — that legitimately carry no primary citations. Recommend whitelisting rather than fixing.

— Low citation density (MEDIUM, carried): Generic_Drug_Catalog and LADA_Prevalence, 2 unique PMIDs each. Unchanged across four cycles. Both make quantitative claims — 20 off-patent drugs with diabetes evidence, 8.8% LADA prevalence among adults diagnosed with T2D — that sit below the project’s own three-source floor.

— Malformed PubMed hrefs (MEDIUM, carried): 7 in Drug_Repurposing_Islet, unchanged. The file points pubmed.ncbi.nlm.nih.gov at an NCT identifier (NCT01319331) and at six free-text fragments — “Mechanistic” (×3), “Clinical”, “Emerging”, “BANDIT”. Every one is a dead link.

— Empty PubMed hrefs (MEDIUM, new): 3 anchors link to https://pubmed.ncbi.nlm.nih.gov/ with no identifier — 2 in Health_Equity, 1 in Methodology. They render as citation links and land on the PubMed home page. Not previously measured; likely present in earlier cycles.

— Unlinked PMID (LOW, new): PMID 37359825 in Islet_Transplant_Analysis appears as plain text without an anchor. Cosmetic.

— Duplicate-as-different-study: None found. Every repeated PMID inside Gap_Evidence, Paper_Library and Extracted_Evidence resolves to one study cited in multiple sections; the differing link text is formatting variance — “PMID:x” versus “[PMID:x]” versus a truncated title — not a citation collision. Checked by grouping every anchor href by identifier and comparing link text across all 35 files.

All PubMed links that carry a numeric identifier use the canonical https://pubmed.ncbi.nlm.nih.gov/{pmid}/ form. No alternate host, no legacy /pubmed/ path.

The phantom paper persists (MEDIUM, carried). The validator’s single MISMATCH remains PMID 12345678 — a sequential placeholder that resolves to an unrelated demography paper. One MISMATCH in 315 is a good rate, but this particular one is a test fixture that reached production.

Evidence strength improved materially. Of 315 validated papers: 74 CONFIRMED (23.5%), 63 PLAUSIBLE (20.0%), 137 WEAK (43.5%), 39 NO_CLAIM (12.4%), 1 MISMATCH, 1 NO_DATA. The WEAK share fell 8 points from 51.5%. Read that carefully: the corpus grew 21% while the weak fraction shrank, which means the papers added this cycle scored better than the existing average. That is the intended direction and the first time it has been observed.

3 · Build integrity

PASS — full execution, not compile-check. All 51 steps registered in run_quality_improvements.py ran to completion with exit code 0 and no tracebacks. The runner grew by 8 steps since August 16; the additions are citation-namespace gates, extractor wildcard auditing, path-store reconciliation and a live-site artifact assertion — all products of the August 20–23 daily iterations.

Five steps are gates rather than builders (mismatch gate, off-topic path gate, dose/label gate, identifier-namespace gate, adjudicated-artifact assertion). All five passed, meaning no unresolved citation mismatch, no off-topic external citation on a research path, and no adjudicated-artifact path live on the published site.

One builder is registered nowhere. build_prediction_ledger.py sits in Analysis/Scripts/ alongside the other builders and appears in no step list. It is the only orphaned builder found.

Size & count: 3.55 MB across 35 files, flat against the 3.57 MB / 35-file August 16 baseline. The rebuilt Prediction_Ledger added 21 KB; net movement is otherwise noise.

Housekeeping: Dashboards/_quarantine/ still holds five files including a .bak, dated March 30 and untouched for five months. Analysis/Results/ carries roughly forty dated agent_state.json backups, though the working tree shows many now staged for deletion. Datasets/Clinical_Trials/ is empty — trial snapshots actually live in Analysis/Results/, which is worth reconciling.

4 · Content freshness

The live site is four months behind (HIGH, carried and worsening). bottumj.github.io was fetched and read this run. Its footer reads “Last updated: 2026-04-19.” It headlines 767 clinical trials; the working copy holds 858. It describes a 226-paper library against the current 315-paper corpus, 202 indexed papers in Corpus_Analysis, and 100 dictionary terms against 117. Eighty-eight commits are unpushed, up from 79. Local docs/index.html correctly reads 2026-08-23 — the mirror is right, the remote is stale, and only a push separates them.

Landing card copy has drifted from the builds it describes (MEDIUM, carried). Even in the current local docs/index.html, several card statistics are hardcoded in rebuild_website.py rather than interpolated from build output, so they understate the platform the moment a builder’s numbers change. The 858-trial headline is interpolated correctly and should be the pattern for the rest.

Trial data 37 days old (MEDIUM, worsened). The most recent snapshot is clinical_trials_snapshot_2026-07-17.json. Daily snapshots run continuously from 2026-03-15 through 2026-07-17 and then stop. clinical_trials_latest.json still reports 858 studies, so dashboards are consistent with each other — they are simply consistent with a five-week-old view of ClinicalTrials.gov.

The “746” premise remains retired. No dashboard displays 746 as a trial count. Every remaining occurrence is an SVG grid coordinate or a substring of an NCT identifier (NCT04061746). The number to watch is 858 locally against 767 live.

The landing page’s “In Progress & Upcoming” section still carries three items — Multi-Omics Biomarker Integration, Pressure Test: LADA Model + Trial Mapper, and a completed BRONZE-to-SILVER Gap Promotion. Neither in-progress item has a date, so nothing is formally overdue, but the completed item has been sitting under “Upcoming” for at least three cycles and belongs in the record of finished work.

5 · Accessibility & inclusivity

ARIA holds. All 34 in-pipeline dashboards carry aria-* or role markup, typically 14–16 attributes per file. Prediction_Ledger carries one, for the reason given in section 1.

Body contrast passes AA; footer contrast does not (MEDIUM, carried). The palette defines three text colors on the #fafaf7 background:

| Token | Hex | Contrast on #fafaf7 | WCAG |
| --- | --- | --- | --- |
| --text | #1A1A1A | 16.64 : 1 | passes AAA |
| --muted | #636363 | 5.75 : 1 | passes AA |
| --light | #999999 | 3.30 : 1 | fails AA (4.5:1) |

--light is used in index.html and four dashboards for footer text, upcoming-status labels and flow arrows. At 3.30:1 it fails WCAG AA for normal text (4.5:1). Darkening to #5A5A5A reaches 6.60:1 and preserves the visual hierarchy against --muted. One-token change in rebuild_website.py.

Tables use header markup. Every dashboard containing a <table> uses <th> header cells — 30 files, 121 tables, no header-less data table found. Five dashboards contain no tables at all. Every dashboard declares a document language on <html>.

6 · Collaboration infrastructure

— CONTRIBUTING.md — present, repo root. Documents data-error, new-gap and add-citation workflows and states an explicit source standard: every quantitative claim cites a PMID, DOI or URL, and the GOLD/SILVER/BRONZE tiers are defined in contributor-facing language.

— Citation format — present, not machine-readable (LOW, carried). CONTRIBUTING.md carries both an APA block and a BibTeX entry with the OSF registration in a note field. There is still no CITATION.cff, so GitHub cannot render a “Cite this repository” button and Zenodo cannot ingest metadata automatically.

— Issue templates — 4 present (LOW, carried). bug_report, data_error, feature_request and new_gap under .github/ISSUE_TEMPLATE/. Still no config.yml, so the chooser is unconfigured and blank issues remain enabled.

Priority action items

HIGH

1.  Push. Authenticate git locally and push the 88 pending commits. Four months of work — 51 clean pipeline steps, a corpus grown to 315 papers, a WEAK share down 8 points — is invisible to every reader until this happens. It has been the top item for four consecutive audits.

2.  Register build_prediction_ledger.py in run_quality_improvements.py, ahead of the postprocess step. This single change fills the empty file, gives it navigation, back-link and ARIA, syncs it into docs/, and makes it eligible for a landing-page card. If the ledger is not wanted, delete the stub and the builder instead — but do one or the other.

3.  Publish or unlink the two Markdown reports. docs/index.html advertises literature_gap_report.md and pubmed_recent_summary.md as Available; neither exists under docs/, and both are live 404s today. Either copy Analysis/Results/ into the published tree or remove the two cards.

MEDIUM

1.  Restart the ClinicalTrials.gov daily pull. Snapshots stop at 2026-07-17; the corpus is 37 days old and the gap grows every day it stays unattended.

2.  Repair the 10 broken PubMed hrefs — 7 malformed in Drug_Repurposing_Islet, 3 empty across Health_Equity and Methodology. Add a build-time assertion that every pubmed.ncbi.nlm.nih.gov href ends in a numeric identifier; that gate would have caught all ten and will prevent recurrence.

3.  Purge PMID 12345678 from the corpus and add a placeholder-identifier check to the validator. A test fixture reaching production is a process defect, not a data defect.

4.  Darken --light from #999999 to #5A5A5A. 3.30:1 fails WCAG AA; #5A5A5A reaches 6.60:1. Affects footer, upcoming-status labels and flow arrows across index.html and four dashboards.

5.  Strengthen Generic_Drug_Catalog and LADA_Prevalence. 2 unique PMIDs each, below the project’s own three-source floor, carried four cycles.

LOW

1.  Add CITATION.cff and .github/ISSUE_TEMPLATE/config.yml. Two small files that make the project machine-citable and the issue chooser deliberate.

2.  Whitelist Acronym_Database and Methodology from the zero-PMID rule. Both are utility pages. The rule flags them every week and will keep doing so.

3.  Prune Dashboards/_quarantine/, reconcile the empty Datasets/Clinical_Trials/ against the snapshots actually living in Analysis/Results/, and finish the agent_state.json backup deletion already staged in the working tree.

Method: all file-level figures measured directly against the working copy at C:\Users\justi\OneDrive\Diabetes_Research on 2026-08-23, cross-checked with grep and independent Python parsing. The full 51-step pipeline was executed, not compile-checked. build_prediction_ledger.py was executed separately to diagnose the empty-file finding; that execution wrote Dashboards/Prediction_Ledger.html, which is why the docs/ mirror shows one stale file this run. Contrast ratios computed per the WCAG 2.1 relative-luminance formula. Live-site claims verified by fetching bottumj.github.io/diabetes-research-hub and reading the rendered page. Prior-cycle figures read from Platform_Audit_Report_2026-08-16.docx.