Diabetes Research Hub

Weekly Platform Audit

August 9, 2026    ·    Automated weekly run    ·    Prior baseline: August 2, 2026

Scope: bottumj.github.io/diabetes-research-hub  ·  github.com/BottumJ/diabetes-research-hub  ·  local workspace

# Executive summary

The source of truth is healthy; the public site is not — and the navigation regression flagged last week is still present and marginally worse. All 34 populated dashboards build cleanly and every build script compiles, but the deployed copy in docs/ is roughly four-and-a-half months stale and the local branch now sits 75 commits ahead of origin — up from 66 a week ago. Nothing new reaches readers until that push happens.

The navigation state remains fractured across three cohorts. Seven populated dashboards carry no navigation bar and no hub back-link at all; seventeen carry a reduced seven-link bar without ARIA; only ten carry the full cross-navigation with ARIA landmarks. That is a step down from last week (six no-nav dashboards, twelve with ARIA). The post-processing stage that injects navigation and ARIA is not running as the final step of every build.

Two HIGH items carry unchanged from every prior cycle: Prediction_Ledger.html is still a zero-byte file outside the build pipeline, and the landing page still links Islet_Drug_Repurposing.html, which is absent from the deployed docs/Dashboards/ — a live 404. The retired "746" trial figure is a non-issue: the platform already reports the current 858.

## Pass / fail at a glance

Open items:   4 HIGH     ·     5 MEDIUM     ·     3 LOW

- Build integrity — PASS. 42 / 42 pipeline scripts compile with zero syntax errors.

- Navigation & back-links — FAIL. 7 of 34 dashboards have neither; 3-tier inconsistency persists.

- Public deployment — FAIL. docs/ ~4.5 months stale; 75 commits unpushed; one landing 404.

- Citations — PASS with exceptions. 2 utility pages at 0 PMIDs; 2 dashboards under 3 unique; 7 malformed links in one file.

- Accessibility — MIXED. Contrast passes AA (5.75:1); tables all use <th>; ARIA on only 10 of 34.

- Collaboration infra — PASS. CONTRIBUTING.md + 4 issue templates + human-readable citation block present; no CITATION.cff.

Confidence: [Certain] for every file-level fact — sizes, PMID counts, nav/back-link/ARIA markup, git state, compile results — all measured directly on the working copy. [Likely] that the deploy is blocked on local git authentication rather than a content problem.

Note on method: the working-copy dashboards were still hydrating from OneDrive when the run began; an early read showed a fully-navigated prior build before the current 03:20 rebuild finished syncing. All figures below are from the settled on-disk state, cross-checked with grep.

# Dashboard-by-dashboard status

All 35 working-copy dashboards, alphabetical. PMID n/uq = total PMID references / distinct PubMed IDs. Nav and Back flag presence of a cross-dashboard bar and a hub back-link.

| Dashboard | Size | PMID n/uq | Nav | Back | Issues found | Pri |
| --- | --- | --- | --- | --- | --- | --- |
| Acronym_Database | 89K | 0/0 | NO | NO | no nav bar; no back-link; 0 PMIDs; no ARIA | HIGH |
| CART_Access_Barriers | 75K | 87/13 | yes | yes | no ARIA | LOW |
| Clinical_Trial_Dashboard | 470K | 8/4 | NO | NO | no nav bar; no back-link; no ARIA | HIGH |
| Corpus_Analysis | 82K | 10/5 | yes | yes | clean | — |
| Drug_Repurposing_Islet | 55K | 23/9 | yes | yes | 7 malformed links; no ARIA | MED |
| Drug_Repurposing_Screen | 120K | 160/9 | yes | yes | clean | — |
| Equity_Map | 75K | 10/9 | NO | NO | no nav bar; no back-link; no ARIA | HIGH |
| Extracted_Evidence | 133K | 350/53 | yes | yes | clean | — |
| GKA_LADA | 36K | 17/13 | yes | yes | no ARIA | LOW |
| GKA_Landscape | 53K | 20/8 | yes | yes | no ARIA | LOW |
| GKA_Pricing | 40K | 78/12 | yes | yes | no ARIA | LOW |
| Gap_Deep_Dives | 205K | 77/20 | NO | NO | no nav bar; no back-link; no ARIA | HIGH |
| Gap_Evidence | 182K | 277/71 | yes | yes | clean | — |
| Gap_Synthesis | 116K | 12/8 | NO | NO | no nav bar; no back-link; no ARIA | HIGH |
| Generic_Drug_Catalog | 42K | 44/2 | yes | yes | 2 unique PMIDs; no ARIA | MED |
| Health_Equity | 70K | 38/10 | yes | yes | no ARIA | LOW |
| Immunomod_LADA | 44K | 19/10 | yes | yes | no ARIA | LOW |
| Islet_Drug_Repurposing | 115K | 10/5 | yes | yes | clean | — |
| Islet_Transplant_Analysis | 69K | 7/4 | yes | yes | no ARIA | LOW |
| Islet_Transplant_Equity | 39K | 19/5 | yes | yes | no ARIA | LOW |
| LADA_Diagnostic_Model | 57K | 194/7 | yes | yes | clean | — |
| LADA_Natural_History | 55K | 13/7 | yes | yes | no ARIA | LOW |
| LADA_Prevalence | 49K | 7/2 | yes | yes | 2 unique PMIDs; no ARIA | MED |
| Medical_Data_Dictionary | 342K | 105/90 | NO | NO | no nav bar; no back-link; no ARIA | HIGH |
| Methodology | 61K | 0/0 | yes | yes | 0 PMIDs; no ARIA | HIGH |
| Nutrition_Beta_Cells | 41K | 41/10 | yes | yes | no ARIA | LOW |
| Nutrition_LADA | 50K | 34/14 | yes | yes | no ARIA | LOW |
| PMID_Verification | 168K | 262/262 | yes | yes | no ARIA | LOW |
| Paper_Library | 202K | 342/262 | yes | yes | clean | — |
| Prediction_Ledger | 0 | 0/0 | NO | NO | empty file | HIGH |
| Research_Dashboard | 60K | 13/7 | NO | NO | no nav bar; no back-link; no ARIA | HIGH |
| Research_Paths | 129K | 30/8 | yes | yes | clean | — |
| Statistical_Analysis | 37K | 14/6 | yes | yes | clean | — |
| Treg_Neuropathy | 62K | 14/7 | yes | yes | no ARIA | LOW |
| Trial_Equity_Mapper | 73K | 18/8 | yes | yes | clean | — |

Totals:   35 dashboards (34 populated, 1 empty)   ·   3.58 MB working copy   ·   nav cohorts 33–34-link (10) / 7-link (17) / none (7)   ·   ARIA present on 10 of 34

# Detailed findings

## 1 · Navigation & UX consistency

The rebuild left dashboards in three navigation states. Ten carry the full cross-navigation bar (33–34 links) plus ARIA landmarks; seventeen carry a reduced seven-link bar with no ARIA; seven carry no bar and no back-link at all.

No navigation and no back-link (HIGH): Acronym_Database, Clinical_Trial_Dashboard, Equity_Map, Gap_Deep_Dives, Gap_Synthesis, Medical_Data_Dictionary, Research_Dashboard.

These seven are exactly the pages a reader is most likely to land on from search — the clinical-trial dashboard, the data dictionary, the gap deep-dives — yet they offer no way back to the hub. The reduced seven-link cohort is navigable but omits most dashboards and all ARIA. The root cause is that postprocess_dashboards.py (the nav / PMID-link / ARIA injector) is not applied as the final stage of every build script.

Landing 404 (HIGH, carried): docs/index.html links Dashboards/Islet_Drug_Repurposing.html, which does not exist in docs/Dashboards/. The working copy has both Islet_Drug_Repurposing.html and Drug_Repurposing_Islet.html (near-identical names); only the latter is deployed. Every other landing link resolves.

The landing page lists all 33 deployed dashboards and correctly omits the empty Prediction_Ledger. The single broken target is the naming collision above.

## 2 · Research validity & citation completeness

Zero PMIDs (HIGH by rule): Acronym_Database, Methodology, Prediction_Ledger. Prediction_Ledger is an empty file. Acronym_Database and Methodology are utility pages — a glossary and a methods description — that legitimately carry no primary citations; recommend whitelisting them from the zero-PMID rule rather than forcing citations (see LOW items).

Low citation density (MEDIUM, carried): Generic_Drug_Catalog (2), LADA_Prevalence (2) unique PMIDs. Both fall below the 3-source floor and should be strengthened.

Malformed PubMed links (MEDIUM, carried): Drug_Repurposing_Islet (7). Drug_Repurposing_Islet points pubmed.ncbi.nlm.nih.gov at an NCT identifier (NCT01319331) and at free text such as "Mechanistic rationale" and "BANDIT trial" — links that resolve to nothing. Well-formed links elsewhere all use the canonical https://pubmed.ncbi.nlm.nih.gov/{n}/ form.

Duplicate-as-different-study: none. Repeated PMIDs inside Paper_Library, Gap_Evidence and Extracted_Evidence are the same study cited in multiple sections — the adjacent titles match. No PMID is used to label two different papers.

## 3 · Build integrity

[Certain] All 42 build scripts referenced by run_quality_improvements.py compile with zero syntax errors.

Full execution not run this cycle (noted choice). The master runner chains 40+ build scripts, each allowed up to 300 s and many making live calls to the PubMed and ClinicalTrials.gov APIs; a full run rewrites every dashboard. Running that inside the audit sandbox risks multi-hour runtime, network failures, and unintended overwrites of the working copy the audit is measuring. Compile-checking verifies source integrity without side effects. Recommend the full rebuild be run locally, where the pipeline normally executes.

Size & count: 3.58 MB across 35 files (34 populated, 1 empty), essentially flat versus the 3.58 MB / 35-file August 2 baseline.

## 4 · Content freshness

Trial count — the "746" premise is retired. The landing headline reads "858 diabetes clinical trials," which matches the data: clinical_trials_latest.json reports total_trials = 858. Every remaining "746" in the dashboards is a substring of NCT identifiers, not a displayed count. No refresh of the number is needed.

Underlying trial data ~3 weeks old (MEDIUM). The latest snapshot is dated 2026-07-17 (generated 02:05); daily snapshots stop there, so the trial corpus is 23 days stale as of this run even though the count itself is current. The daily ClinicalTrials pull appears to have paused.

Deploy mirror ~4.5 months stale (HIGH). docs/Dashboards/ files are dated March 29–April 20; the working copy is August 9. The public site is serving spring builds. This is the same block as the 75 unpushed commits.

Landing "In Progress & Upcoming" carries no dated deadlines, so no lapsed items were detected.

## 5 · Accessibility & inclusivity

ARIA under-applied (MEDIUM, worsened). Only 10 of 34 populated dashboards carry aria-* / role markup — down from 12 last week. The other 24 expose no landmarks or labels to assistive technology. This tracks the same cohorts as the navigation regression: the pages missing nav are also missing ARIA.

Color contrast passes AA. Muted text #636363 on the #fafaf7 background computes to 5.75:1, clearing WCAG AA for normal text (4.5:1). It falls short of AAA (7:1); acceptable but not headroom-rich for body copy.

Tables use header markup. Every dashboard containing a <table> uses <th> header cells; no header-less data tables were found.

## 6 · Collaboration infrastructure

CONTRIBUTING.md — present at repo root, with data-error, new-gap and add-citation workflows and an explicit GOLD/SILVER/BRONZE source-tier standard (3+ independent sources = GOLD; PMIDs required, DOIs/NCTs acceptable).

Citation format — present but not machine-readable. CONTRIBUTING.md includes a human-readable "please cite" block, but there is no CITATION.cff, so GitHub cannot render a "Cite this repository" button (LOW).

GitHub issue templates — 4 present: bug_report, data_error, feature_request, new_gap. No config.yml, so the template chooser is unconfigured (LOW).

# Priority action items

## HIGH

- Unblock the deploy. Authenticate git locally, push the 75 pending commits, then rebuild docs/Dashboards/ so the public site stops serving April builds.

- Fix the navigation regression. Make postprocess_dashboards.py the mandatory final stage of every build so all 34 dashboards get the full nav bar, hub back-link and ARIA. Seven currently have none.

- Resolve the landing 404. Reconcile the Islet_Drug_Repurposing / Drug_Repurposing_Islet naming collision — deploy the linked file or repoint index.html to the deployed one.

- Fix Prediction_Ledger.html. It is 0 bytes and outside the pipeline; either wire build_prediction_ledger.py into the runner or remove the stub.

## MEDIUM

- Restore ARIA across all dashboards as part of the same post-processing fix (currently 10 of 34).

- Repair the 7 malformed PubMed links in Drug_Repurposing_Islet (NCT id + free-text hrefs).

- Add citations to Generic_Drug_Catalog and LADA_Prevalence (2 unique PMIDs each).

- Refresh the trial snapshot. The daily ClinicalTrials pull last produced data on 2026-07-17; restart it so the corpus is not 3+ weeks stale.

- Drive the trial count from one computed value so the landing and internal figures never diverge again.

## LOW

- Add a CITATION.cff for the GitHub "Cite this repository" button.

- Whitelist Acronym_Database and Methodology from the zero-PMID rule so utility pages stop being flagged HIGH.

- Add .github/ISSUE_TEMPLATE/config.yml to configure the issue-template chooser.

# Comparison to previous audit (August 2, 2026)

Regressions and carries dominate this cycle; nothing net-new was resolved.

- Navigation — worse. No-nav/no-back-link dashboards rose from 6 to 7.

- ARIA — worse. Dashboards with ARIA fell from 12 to 10 of 34.

- Deploy backlog — worse. Unpushed commits rose from 66 to 75; docs/ mirror still ~4.5 months stale.

- Landing 404 — carried. Islet_Drug_Repurposing link still broken.

- Prediction_Ledger — carried. Still 0 bytes.

- Malformed links, low-citation pages, no CITATION.cff — carried unchanged.

- Build integrity — stable. 42/42 compile; working-copy size flat at ~3.58 MB.

- Trial count — stable & correct. 858 on the landing, matching the data; the 746 concern is retired, though the snapshot itself is now 23 days old.

Bottom line: the working copy keeps improving in content while the reader-facing site falls further behind. One local git push plus a uniform post-processing pass would clear three of the four HIGH items at once.